# FS Advisory CRM — Developer Brief

## Phase 1: Telesales & Sales Foundation

### 1. Core CRM Architecture

Build the CRM around this hierarchy:

CONTACT / LEAD BANK

↓

OPPORTUNITY

↓

ONE CURRENT OWNER

↓

PIPELINE + NEXT ACTION

↓

SLA TRACKING

↓

TELESALES QUALIFICATION

↓

SALES HANDOVER

↓

SALES PIPELINE

↓

WON / LOST

### Critical Rule

A Contact is permanent. An Opportunity is transactional.

A contact must never be removed from the Lead Bank when an opportunity is created.

Example:

Ahmed Al Rashidi — Contact

Can have:

- Buyer Opportunity #001 — Closed Lost

- Buyer Opportunity #002 — Active

- Seller Opportunity #003 — Future

The Contact exists only once in the master database.

# 2. Lead Bank / Contacts Module

The Lead Bank is the master database of all historical and new contacts.

It contains people who have enquired with FS Advisory over the past 3–4 years and all future incoming contacts.

### Contact States

A contact can have:

- Available — no active opportunity; available for calling/reactivation

- Active — has an active opportunity

- Reactivation — eligible for a new campaign/follow-up

- Do Not Contact

- Duplicate / Merge Required

### Important

Hot / Warm / Cold should not be a permanent Contact status.

Temperature belongs to the Opportunity, not the Contact.

# 3. Lead Pool UI

The Lead Pool screen should be a high-density CRM table.

### Main columns

- Contact

  - Name

  - Initial/avatar

  - Nationality

  - Phone number

- Source

  - Google Ads

  - Meta Ads

  - Website

  - Bayut

  - Property Finder

  - Referral

  - Database, etc.

- Last Activity

  - Date/time

  - Activity type

  - Example: Call · 4m 22s

- Contact State

  - Available

  - Active

  - Reactivation

- Active Opportunity

  - Opportunity Type

  - Temperature

  - Budget/value

  - Key requirement

- Current Owner

- Next Action

- SLA

- Actions menu

### Top statistics

Show:

- Total Contacts

- Available

- Active Opportunities

- Reactivation Eligible

- Duplicates

These should act as clickable filters.

# 4. Contact Record

Clicking a contact should open a right-side drawer.

Do not immediately navigate away from the Lead Pool.

### Contact drawer includes

#### Contact information

- Avatar/initials

- Full name

- Nationality

- Languages

- Phone

- Email

#### Active Opportunity

If one exists:

- Buyer / Seller / Landlord / Tenant

- Hot / Warm / Cold

- Budget

- Requirements

- Score

#### Ownership

- Current Owner

- Department

- Originating Agent

#### Next Action

- Action type

- Due date/time

- SLA status

#### Recent Activity

Show timeline:

- Calls

- WhatsApp

- Emails

- Notes

- Tasks

- Opportunity creation

- Ownership changes

### Main CTA

Open Opportunity

If no active opportunity:

+ Create Opportunity

# 5. Opportunity Creation

An Opportunity is created when the telesales agent has identified a genuine business requirement.

Initially support:

- Buyer

- Seller

- Landlord

- Tenant

### Required fields when creating

At minimum:

- Contact

- Opportunity Type

- Current Owner

- Source

- Created Date

Then launch the relevant qualification workflow.

Do not force the user to complete 30 fields before creating the opportunity.

# 6. Opportunity Ownership

### Critical business rule:

## One Opportunity = One Current Owner at any given time.

Example during qualification:

Contact: Ahmed Al Rashidi

Opportunity: Buyer

Current Owner: Mako

Department: Telesales

When handed to Sales:

Contact: Ahmed Al Rashidi

Opportunity: Buyer

Current Owner: Faraz

Department: Sales

Previous Owner: Mako

Originating Agent: Mako

Assigned Sales Advisor: Faraz

The ownership history must always be retained.

### Separate fields required

- current_owner_id

- originating_agent_id

- assigned_telesales_agent_id

- assigned_sales_advisor_id

- Ownership history/log

# 7. Telesales Workflow

The initial workflow should be:

LEAD BANK

↓

LEAD ASSIGNED / SELECTED

↓

CALL / CONTACT ATTEMPT

↓

CALL OUTCOME

↓

QUALIFICATION

↓

OPPORTUNITY CREATED

↓

HOT / WARM / COLD

↓

NEXT ACTION + DUE DATE + SLA

↓

FOLLOW-UP / APPOINTMENT

↓

QUALIFIED FOR HANDOVER

↓

HANDOVER TO SALES

### Call outcomes should include

- No Answer

- Busy

- Callback Requested

- Interested

- Not Interested

- Invalid Number

- Wrong Number

- Do Not Contact

- Qualified

- Follow-up Required

Every outcome should trigger the appropriate next action.

Example:

Outcome: No Answer

↓

System requires:

Next Call Date + Time

↓

Creates next task automatically

# 8. Opportunity Temperature

Temperature is stored against the Opportunity:

### 🔴 Hot

High intent / urgent / ready to proceed.

### 🟠 Warm

Interested but requires follow-up/nurturing.

### 🔵 Cold

Low immediate intent / long-term potential.

### ⚪ Unqualified

Not enough information yet.

This must be configurable by management in the future.

# 9. Next Action — Mandatory

Every active opportunity must always have:

- Current Owner

- Current Stage

- Next Action

- Next Action Due Date/Time

- SLA

- Activity History

### Example

Current Owner: Mako

Next Action:

Call Client

Due:

10 Aug 2026 · 2:00 PM

SLA Status:

Due Soon

If any active opportunity is missing these fields, flag it as:

### ORPHANED OPPORTUNITY

It should appear in a management exception report.

# 10. SLA Engine

SLA must be based primarily on the Next Action, not simply on whether someone updated the CRM.

This prevents fake activity.

### SLA statuses

- 🟢 On Track

- 🟠 Due Soon

- 🔴 Overdue / Breached

### Suggested escalation

#### Before due time

Example: 30 minutes before deadline.

Send reminder to Current Owner.

#### SLA Breach

At the deadline:

- Mark opportunity as overdue

- Show prominently in My Queue

- Record breach

- Notify relevant manager

#### Grace period

Example: configurable 15–30 minutes.

#### Escalation

If still untouched:

- Notify manager again

- Allow manager to reassign

- Allow manager to extend SLA

- Allow manager to mark an exception

#### Critical leads

For Hot or paid leads, support automatic reassignment after the configured grace period.

The original breach must remain in the agent's performance record.

# 11. My Queue Module

This is the main daily execution screen for telesales.

The Lead Pool is the database.

My Queue is where agents work.

### Queue sections / sorting priority

- Overdue

- Due Now

- Hot Leads

- Upcoming Today

- Later

- Completed

Each item should show:

- Contact name

- Opportunity type

- Temperature

- Budget

- Lead score

- Next Action

- Due time

- SLA status

- Quick action button

Example:

AHMED AL RASHIDI

Buyer · AED 1.8M–2.2M · Score 84

HOT

NEXT ACTION

Call client — confirm appointment

OVERDUE BY 12 MINUTES

[ CALL NOW ]

# 12. Opportunity Workspace

The Opportunity is the primary working record.

### Header

- Contact Name

- Opportunity ID

- Opportunity Type

- Temperature

- Score

### Tabs

- Overview

- Qualification

- Requirements

- Activity

- Notes

- Documents

### Right-side action panel

Show:

#### Current Responsibility

Current Owner

#### Next Action

Action + due date/time + SLA

#### Opportunity Status

Current stage

#### Quick actions

- Log Call

- WhatsApp

- Email

- Add Note

- Create Task

- Schedule Appointment

- Change Stage

- Hand Over to Sales

The action area should remain easily accessible.

# 13. Buyer Qualification Fields

For the first Buyer workflow, capture:

### Client Intent

- Investor / End User

- Purchase Timeline

- First-time Buyer? Yes/No

### Financial

- Minimum Budget

- Maximum Budget

- Cash / Finance

- Payment Plan Preference

### Property Requirements

- Community

- Project

- Developer

- Property Type

- Bedrooms

### Qualification

- Temperature

- Lead Score

- Qualification Notes

# 14. Sales Handover

Handover should be a controlled action.

It should not simply change the owner without validation.

Before handover, define mandatory qualification criteria.

For example:

- Contact details verified

- Budget captured

- Timeline captured

- Buyer intent captured

- Requirements captured

- Temperature assigned

- Appointment or sales-ready criteria met

Once approved:

CURRENT OWNER

Mako → Faraz

DEPARTMENT

Telesales → Sales

ORIGINATING AGENT

Mako remains permanently recorded

Create an activity log entry:

Opportunity handed over from Mako to Faraz.

# 15. FS Advisory UI Theme

### Design direction

Premium, minimal, modern enterprise CRM.

Do not design it as a typical card-heavy dashboard.

### Colors

- Deep Navy: #1B2A4A

- Warm Ivory: #FAF8F4

- Champagne Gold: #C9A84C

- Soft Charcoal: #2C2C2C

- Stone Grey: #7A7A7A

- White: #FFFFFF

- Border: #E8E2D9

Operational colors:

- Hot/Urgent: #D94F4F

- Warm/Caution: #E8A838

- Cold/Info: #4A7FA5

- Success: #3A7D44

### Typography

- Headings / major numbers: Playfair Display

- UI / labels / tables: Inter

### UI principles

- Dark navy sidebar

- Warm ivory application background

- White structured surfaces

- Champagne Gold used sparingly

- Fine borders

- Minimal shadows

- Dense tables

- Strong information hierarchy

- No excessive rounded cards

- No excessive use of gold

- Premium and calm, but operationally powerful

### Usage ratio

Approximately:

80%  Ivory / White / Charcoal

15%  Deep Navy

5%   Champagne Gold

# Phase 1 Screens to Build

The developer should build these in this order:

### 01 — Lead Pool

Master contacts database.

### 02 — Contact Drawer / Contact Profile

Quick intelligence and history.

### 03 — Create Opportunity

Controlled opportunity creation.

### 04 — My Queue

Daily telesales action center.

### 05 — Opportunity Workspace

Qualification and active opportunity management.

### 06 — Sales Handover

Validation and ownership transfer.

### 07 — Sales Pipeline

Kanban/table view for sales opportunities.

## Final Non-Negotiable Rules

1. Contact is permanent.

2. Contact is never deleted when an Opportunity is created.

3. One Contact can have multiple Opportunities over time.

4. Each Opportunity has only ONE Current Owner at a time.

5. Originating Agent is permanently retained.

6. Hot/Warm/Cold belongs to the Opportunity, not the Contact.

7. Every active Opportunity requires a Next Action and Due Date.

8. SLA is measured against meaningful required actions.

9. SLA breaches must be logged and cannot be silently removed.

10. Every ownership change must have a history record.

11. Telesales → Sales is a controlled handover, not shared ownership.

12. Lead Pool is the database; My Queue is the agent's daily workspace.

This brief gives the developer both the product logic and UI direction needed to start building the FS Advisory CRM correctly.